# AthleticOS.school — Build & Financial Plan

# Executive Summary

### A capital-efficient path to a production MVP with aligned incentives

## Overview

AthleticOS.school (also applicable as AthleticOS.team, .io, or .ai) is a unified athletic operations platform designed to eliminate the daily operational chaos caused by fragmented systems (RankOne, Blackbaud, SchoolDude, SportsYou, spreadsheets, and email).

This plan outlines a lean, worst-case financial model to deliver a production-usable MVP in ~6 months, using:

- A points-based offshore delivery model

- Light but high-quality technical oversight

- AI-accelerated development

- Optional revenue deferral and upside participation as an alternative to equity

The goal is simple:
get to production, get paying customers, and reward contributors who take risk — without issuing equity.

## Delivery Model

### Roles & Responsibilities

vCTO / Technical Architect — James Simmons

- 2–4 hours per week

- Architecture and system design

- Backlog prioritization and acceptance

- Guardrails on quality, scalability, and scope discipline

- Technical credibility with customers and partners

Offshore Engineering (Points-Based)

- Sprint-based delivery

- Velocity governed by subscribed points

- Backlog always full; team drains it at agreed cadence

AI Acceleration

- Story refinement and decomposition

- Code scaffolding and refactoring

- Test generation and documentation

- Used to compress timeline and reduce rework

## Sprint & Cost Assumptions (Worst-Case Planning)

All numbers below assume conservative, worst-case pricing to ensure credibility.

### Offshore Delivery

| Item | Assumption |
| --- | --- |
| Sprint length | 2 weeks |
| Points per sprint | 20 |
| Cost per point | $50 (worst case) |
| Cost per sprint | $1,000 |
| Sprints per month | 2 |
| Monthly offshore cost | $2,000 |

### vCTO Oversight (James Simmons)

| Item | Assumption |
| --- | --- |
| Hours per week | 4 (upper bound) |
| Hours per month | ~16 |
| Assumed rate (planning) | $200/hr |
| Monthly value | $3,200 |

vCTO compensation may be paid, deferred, or partially deferred under the incentive model below.

### Infrastructure & Tools

- Cloud hosting, database, auth, email, monitoring

- ~$150/month

## Total Monthly & MVP Cost (Worst-Case)

### Monthly Burn (Worst Case)

| Category | Monthly |
| --- | --- |
| Offshore engineering | $2,000 |
| vCTO (James Simmons) | $3,200 |
| Infrastructure & tools | $150 |
| Total monthly | $5,350 |

### 6-Month MVP Cost (Worst Case)

| Category | 6 Months |
| --- | --- |
| Offshore engineering | $12,000 |
| vCTO (James Simmons) | $19,200 |
| Infrastructure & tools | $900 |
| Total MVP cost | ≈ $32,000 |

This represents a fully loaded, worst-case scenario.
Actual cash outlay is expected to be lower due to AI leverage, scope control, and optional deferrals.

## MVP Scope (Production-Usable)

The MVP supports 1–3 pilot schools running a full season.

- School, team, and season setup

- Facility and time-slot modeling

- Game scheduling (rules-based v1)

- Practice & facility scheduling

- Conflict detection and prevention

- Weather & exam-week rescheduling

- Notifications and workflow triggers

- SportsYou export / sync

- Role-based access (ADs, coaches)

- Audit trail and operational visibility

Estimated scope: ~230 points
Timeline: ~6 months at 40 points/month

## Incentive Model — An Alternative to Equity

AthleticOS.school uses revenue-aligned participation, not equity, to incentivize contributors.

All contributors (vCTO, offshore teams, future partners) choose one of two paths.

### Option A — Deferred Repayment (Capped Upside)

- Some or all fees are deferred

- Deferred amount is repaid from top-line revenue

- Repayment cap: 150%–200% of deferred value

- Once cap is reached, participation ends

Example

- Deferred value: $10,000

- Cap @ 200% → max payout = $20,000

- Paid from revenue as customers come online

Best for

- Contributors who want defined upside

- Faster capital recycling

- Clear risk/reward symmetry

### Option B — Ongoing Participation (Uncapped)

- Fees are partially or fully deferred

- Contributor earns an ongoing percentage of revenue

- No predefined cap

- Participation may sunset after a defined term or milestone

Best for

- Long-term builders

- Contributors staying involved post-MVP

- Expansion into new modules (facilities, transportation, conferences, etc.)

### Core Principle (Fortium-Inspired)

Nobody earns until a client pays.
Those who take risk share in the upside.

This aligns every participant around:

- Shipping

- Getting paying customers early

- Building what schools actually need

## Extensible Vendor Participation Model

Once AthleticOS.school gains traction:

- Additional vendors can bid into the points-based delivery model

- Each vendor may choose:

  - Standard cash compensation

  - Deferred repayment (150–200%)

  - Ongoing participation

- Creates a marketplace for execution, not just labor

This keeps:

- Costs competitive

- Incentives aligned

- Innovation continuous

## Customer Revenue Timing

### Design Partner Phase (Months 1–2)

- 2–3 schools

- $2,500–$5,000 design-partner fee or paid pilot commitment

- Helps offset build costs immediately

### Paid Pilot Phase (Months 4–6)

- $300–$500/month per school

- Begins before MVP is “done”

### Post-MVP Pricing (Indicative)

- $250–$1,000/month per school

- Conference / league licensing later

## Bottom Line

AthleticOS.school can reach a real, production-usable MVP in ~6 months with a worst-case total cost of ~$32k, while preserving multiple paths to reduce cash outlay through deferred, revenue-aligned incentives.

This model:

- Avoids equity dilution

- Rewards contributors who take risk

- Encourages speed to paying customers

- Scales participation as the platform grows